## Slide 1: project life cycle
VIJAYA

## Slide 2: Introduction project life cycle phase
The phases of project life cycle can be grouped into three main phases
Pre- phase
Implementation phase
Operation phase

## Slide 3: Types of project management life cycle
the project management is defined as managements of resource successfully to complete the project effectively and efficiently the resources are man machine money and time project management life cycle
Project initiation
Project planning
Project execution
Project closure

## Slide 4: Project initiation
This is the first phase of the project life cycle
In this phase we study the project purpose and scope justification for initiaioning it and solution to be implemented are defined
The project initiation in values following steps
Development of a business care
Performing feasibility study
Establishment to terms of reference project
Appointment of project team
Setting up of a project office

## Slide 5: Project execution
This is the third phase of the project life cycle
In this phase the deliverables are produced and presented to the customers
It is the longest phase of the project life cycle and it consumers lot of the energy and resources
It requires proper monitoring and control to manage time cost quality change risks issue procurement acceptance and communication

## Slide 6
THANK YOU